Date: 17/04/2026

Project Overview

We study how contextual information affects the performance of Large Language Models (LLMs) in misinformation detection. In particular, we investigate whether increasing the amount of context consistently improves model performance, or whether excessive or misleading context may instead degrade model reliability.

The task consists of:

- Classification: determining whether content is real or fake

- Explanation generation: providing a justification for the model’s prediction

Our experiments are conducted on three multimodal misinformation datasets:

- FakeNewsNet

- MuMiN

- Fakeddit

We evaluate model behaviour under varying context conditions, including both context length and context quality (e.g., relevant, ambiguous, and misleading information).

Model Selection

In the initial stage, we focus on open-source models:

- LLaMA 3 (primary model)

- Qwen2.5

In later stages, we will extend the evaluation to closed-source APIs:

- OpenAI GPT-4 / GPT-4o

- Google Gemini

- Anthropic Claude

Week 1: Setup and Task Design

Goal

Establish a fully functional and reproducible experimental pipeline.

RA1 – Data Preparation (Data Focus)

Each dataset should be processed into a consistent format using a balanced subset of approximately 1000 samples per dataset (total ~1500–3000 samples).

Tasks

1. Dataset Preparation

Prepare the following datasets:

- FakeNewsNet

- MuMiN

- Fakeddit

2. Data Cleaning and Standardisation

Apply the following preprocessing steps:

- Remove entries with empty or null text

- Remove entries with fewer than 5 words

- Remove corrupted or unreadable characters (where possible)

- Strip unnecessary whitespace

- Merge relevant text fields consistently (e.g., title + body)

- Drop rows with missing essential fields

Example (to remove):

- title = “BREAKING!!!”

- body = None

3. Metadata Cleaning

- Ensure metadata fields are consistent and usable

- Remove or standardise incomplete or noisy metadata

4. Dataset Summary Sheet

For each dataset, provide:

- Number of samples

- Available text fields

- Available metadata fields

- Label types

- Missing data statistics

. Label Mapping Document

Provide a short document including:

- Original labels

- Mapped labels (e.g., real/fake)

- Excluded categories

- Justification for mapping decisions

6. Unified Dataset Format

Produce a unified dataset (DataFrame or JSON) where each row contains:

- dataset

- sample_id

- text

- label

- label_name

- metadata

Example:

{

"dataset": "MuMiN",

"sample_id": "mn_00456",

"text": "Example tweet text here...",

"label": 0,

"label_name": "real",

"metadata": {

"platform": "Twitter",

"thread_id": "t_55",

"timestamp": "2021-03-10"

}

RA2 – Engineering Focus

Goal

Set up a reproducible and scalable experimental pipeline.

Tasks

1. Prompting Pipeline

Develop a pipeline that:

- Takes a dataset instance as input

- Formats it into a prompt

- Sends it to a model (API or open-source)

- Saves the output in a structured format

2. Cost count

Reference:

https://www.techrxiv.org/doi/pdf/10.36227/techrxiv.177138874.48176003/v1?download=true

From Fact Verification to Understanding Misleadingness: A Survey and Roadmap on Reader-Centric Multimodal Misinformation Detection